# Challenge Brief – Decentralized AML Demonstrator

Context
As discussed, we are exploring a venture around decentralized AI for anti-money laundering (AML). To assess technical feasibility (and our fit as cofounders), I would like you to build a small demonstrator drawing on existing open research and tooling. This short challenge is meant to test how you can quickly combine research + open tooling into a working demonstrator.

Inputs

- AMLSim → https://github.com/IBM/AMLSim (synthetic AML dataset generator)

- SoK: Decentralized AI → https://arxiv.org/abs/2411.17461

- FlexGNN → https://dl.acm.org/doi/10.1145/3711896.3736964

- BIS Project Aurora → https://www.amlbis.org/publ/othp66.htm

Our tech stack currently looks like NVFlare for federated learning and Neo4j for graph modelling if you are interested in the tooling but not necessary

Task (time-boxed to 1 week)

- Synthetic dataset

  - Use AMLSim to generate retail banking data for 3 “banks” (small, medium, large).

  - Inject at least 2 suspicious typologies of your choice but think of some networked crime that happens across banks (e.g., structuring, layering).

- Local models

  - For each bank, train a simple classifier (does not have to be a GNN — logistic regression, XGBoost, or shallow GNN are fine).

  - Focus: demonstrate each bank can detect some anomalies locally.

- Federated round

  - Implement one round of federated model update across the 3 banks.

  - Output: show how the “global” model improves (or changes) compared to local.

- Write-up (max 3–4 pages)

  - Briefly explain dataset setup, model choice, federated step, and results.

  - Highlight at least one bottleneck (e.g., communication, imbalance) and how you would go about fixing it so the project does not become one long data cleansing exercise.

  - Consider the implications of privacy enhancing tools like homomorphic encryption (HE) or multiparty computation (MPC) and performance

  - Your report should be understandable for a non-technical stakeholder (e.g., compliance or investor), not just a technical audience

Deliverables

- Code repo (with a simple README.md explaining how to run).

- Short report (3–4 pages):

  - What you did

  - Key results (table or plot)

  - Lessons / what you would do next

Timeline

- 1 week total

What I will be looking for

- Can you set up AMLSim quickly and simulate multiple banks?

- Can you implement a simple federated step without over-engineering?

- Can you connect your results back to the ideas in FlexGNN / DeAI / Aurora?

- Can you communicate the outcome clearly and concisely?

The goal is NOT a perfect system. It’s to show you can move fast, integrate ideas, and deliver something runnable + explainable in 1 week.